# Gift Marketplace & 3D Custom Gift Platform
Complete Phased Product & Technical Plan

Open Mercato as the commerce/ERP foundation + custom 3D gift marketplace layer

Document purpose: A consolidated plan covering the product concept, architecture, features, phases, workflows, marketplace model, 3D customization system, dealer orchestration, AI capabilities, corporate gifting, financial model, and production roadmap discussed so far.

# 1. Product Vision

Build a gift and custom-gift marketplace where the platform acts as the broker/orchestrator between customers and independent dealers/manufacturers. Customers discover, configure and purchase gifts; dealers fulfill them; the platform manages matching, customization, production workflow, quality, logistics, payments, commissions and customer experience.

Core value chain:

Customer → Gift Discovery → 3D Customization → Quote/Checkout → Dealer Matching → Proof Approval → Production → QC → Shipping → Customer → Dealer Payout

## Primary business model

Marketplace/broker rather than a single-inventory retailer.

Multiple dealers can supply similar products.

Platform earns commission/fees and controls the customer relationship.

Custom orders can be fixed-price, dealer-quoted or RFQ-based.

Corporate/bulk gifting becomes a separate high-value channel.

# 2. Strategic Product Principles

Open Mercato should remain the commerce/ERP foundation rather than being heavily modified at its core.

The customer-facing application should have a custom modern UI, potentially React/Next.js, communicating with Open Mercato APIs/backend.

3D customization should be a dedicated engine/module, not embedded into core commerce logic.

Gift-specific capabilities should be implemented as modular application/domain modules.

The platform should be designed for multi-dealer orchestration from the beginning.

Every important custom-order state should be workflow-driven and auditable.

Production data should be separated from the visual 3D configuration so dealers can reliably fulfill the order.

# 3. Why Open Mercato Is a Suitable Foundation

Open Mercato is intended to provide modular commerce/ERP capabilities and is a suitable foundation for the non-differentiating backend. The platform should be treated as the base layer, while the gift marketplace becomes the differentiating application layer.

| Capability | Fit | Approach |
| --- | --- | --- |
| Products/catalog | Strong | Use Open Mercato + gift-specific product metadata |
| Customers | Strong | Use core customer/CRM capabilities |
| Orders | Strong | Extend order data for custom production |
| Pricing | Strong | Extend for dealer quotes/commission |
| Inventory | Strong | Dealer-specific inventory/capacity layer |
| Organizations/dealers | Strong | Model dealers as organizations/partners |
| Roles/permissions | Strong | Use RBAC and add dealer roles |
| Multi-tenancy | Strong | Use platform capabilities where appropriate |
| Workflows/events | Strong | Use for proof, production and assignment states |
| APIs/headless | Strong | Custom customer/dealer frontends |
| 3D customization | Custom | Separate 3D engine/module |
| Dealer matching | Custom | Marketplace orchestration module |
| RFQ/quotation | Custom/extend | Marketplace RFQ module |
| AI gift assistant | Custom | AI service on top of catalog/data |

## Licensing / dependency rule

The Open Mercato core is presented as MIT-licensed, while enterprise packages/features may have separate licensing requirements. Before production, perform a complete dependency/license inventory and verify every package used commercially. Do not assume every repository package has the same license.

# 4. High-Level Technical Architecture

Recommended architecture:

Customer Web/Mobile UI → Gift Marketplace APIs → Open Mercato + custom gift modules.

Dealer Portal → Dealer/Marketplace APIs → Open Mercato + custom dealer modules.

Admin/Broker Console → Operations, pricing, assignment, finance, disputes and analytics.

3D Customization Engine → WebGL/Three.js or equivalent 3D runtime → model/configuration service.

Media/Asset Storage → product models, customer images, design proofs and production files.

Payment Gateway → customer collection → settlement/commission → dealer payout.

Shipping/Logistics Integrations → shipment creation, tracking and delivery events.

Notification Layer → email, SMS, WhatsApp/push as required.

AI Layer → recommendations, messages, design assistance and conversational gift discovery.

## Suggested domain modules

gift, gift-catalog, gift-occasion, gift-bundle, gift-customization, gift-3d, gift-design, gift-proof, gift-production, marketplace, dealer, dealer-matching, dealer-rfq, dealer-quotation, dealer-capacity, marketplace-commission, marketplace-payout, quality-control, corporate-gifting, gift-recommendation, gift-ai

# 5. Core User Types

Customer — discovers and buys/customizes gifts.

Dealer — supplies products, accepts orders/RFQs, designs/produces, uploads QC evidence and fulfills.

Broker/Admin — controls catalog, dealer network, matching, pricing, commissions, disputes and operations.

Corporate Customer — creates bulk gifting campaigns and manages recipients/approvals.

Operations/QC User — verifies production and quality.

Finance User — manages settlement, commission, refunds and dealer payouts.

# 6. Complete Feature Set

## A. Standard E-commerce

Product catalog, categories, collections and search

Product variants and options

Pricing, discounts, coupons and promotions

Customer registration/login/profile

Address book

Wishlist/favorites

Cart and checkout

Payment integration

Order management

Order history

Returns/refunds/cancellations

Inventory

Shipping and tracking

Notifications

Reviews and ratings

Admin reporting

## B. Gift-Specific Experience

Occasion-based discovery: birthday, anniversary, wedding, baby shower, graduation, Valentine's, festivals, corporate and custom occasions.

Gift recommendation by recipient, relationship, age, interest, budget and occasion.

Gift bundles and pre-built combinations.

Build-a-Gift / gift box builder.

Personalized gift messages and digital greeting cards.

Scheduled/future delivery.

Surprise delivery mode that hides pricing from the recipient.

Gift registry.

Save a gift/design for later.

Share a gift/design.

## C. 3D Customization — Core Differentiator

The customization system should treat the product as a real 3D object rather than simply overlaying text on a flat product image.

3D model loading and interactive viewport.

Rotate, pan and zoom.

Materials and colors.

Textures.

Multiple customizable zones.

Image upload and placement.

Text insertion, font, size, color, rotation, position and scale.

Logos and artwork.

Multiple design layers.

3D decorations/components where applicable.

Front/back/side/zone-specific editing.

Live preview.

Save/reopen design.

Share design.

Design versioning.

Customer proof generation.

Production-ready design export.

### Example: 3D mug

Mug → Front printable zone → Back printable zone → Handle/material configuration → customer image → text → preview → save → proof → production.

### Example: 3D T-shirt

T-shirt → front → back → left sleeve → right sleeve → material/color → artwork/text → preview → production data.

### Example: 3D trophy

Trophy → body material → base → engraving area → logo area → text → preview → proof → manufacturing.

## D. 3D Product Data Model

Product3DModel

Material

Texture

CustomizationZone

CustomizationTemplate

CustomizationOption

DesignLayer

CustomerDesign

DesignAsset

DesignVersion

DesignProof

DesignApproval

ProductionExport

A design should store a structured configuration rather than only a flattened image. Example concepts: model ID, zone ID, asset IDs, text values, material IDs, transforms (position/rotation/scale), layer order, version and production/export status.

## E. Dealer Marketplace

Dealer onboarding/KYC/business profile.

Dealer catalog.

Dealer-specific pricing.

Dealer-specific inventory.

Dealer production capabilities.

Dealer production capacity.

Dealer service areas.

Dealer lead time.

Dealer SLA.

Dealer ratings.

Dealer acceptance/rejection.

Dealer quotation.

Dealer order dashboard.

Dealer payout dashboard.

Dealer performance score.

Dealer fallback/reassignment.

## F. Smart Dealer Matching

Recommended decision inputs:

Product capability

Customization capability

Dealer location

Customer delivery location

Available inventory

Production capacity

Current workload

Price

Lead time

Delivery deadline

Acceptance rate

On-time rate

Quality score

Cancellation rate

Customer rating

Result: ranked dealers + recommended dealer + fallback dealers.

## G. RFQ / Quotation

For custom or bulk orders:

Customer submits requirement.

Upload reference images/specifications.

Enter quantity, budget and required delivery date.

Platform identifies suitable dealers.

Dealers submit price, lead time and production details.

Platform ranks offers.

Customer accepts an offer.

Quotation converts into order.

## H. Custom Order / Proof Workflow

Recommended state machine:

ORDER_CREATED → DEALER_ASSIGNED → DEALER_ACCEPTED → DESIGN_PENDING → PROOF_CREATED → CUSTOMER_REVIEW → REVISION_REQUESTED (optional) → APPROVED → PRODUCTION → QC → PACKED → SHIPPED → DELIVERED → SETTLED

## I. Quality Control

Dealer uploads production photographs/video where useful.

QC checklist by product type.

Admin/QC approval.

Customer-visible production proof when appropriate.

Reject/rework flow.

Evidence retained against the order.

## J. Marketplace Finance

Platform commission rules.

Dealer-specific commission.

Product/category commission.

Order-level platform fee.

Dealer payout.

Payment hold/release.

Refund settlement.

Cancellation/penalty rules.

Taxes/invoice integration.

Financial reconciliation.

## K. Corporate Gifting

Corporate accounts.

Bulk quotation.

Bulk product/customization selection.

Excel/CSV recipient upload.

Recipient name/address/message/design data.

Company branding.

Approval workflows.

Per-recipient personalization.

Bulk production.

Individual shipping.

Campaign tracking.

Corporate billing.

## L. AI Layer

AI Gift Assistant: recommend gifts from natural-language requests.

AI personalization assistant: write gift messages/captions.

AI design assistant: help create artwork/concepts.

AI product recommendation.

AI bundle generation.

AI dealer matching/ranking assistance.

AI customer support.

AI catalog enrichment.

# 7. End-to-End Customer Journey

Customer opens app.

Selects occasion or searches for a product.

Views normal or customizable gifts.

Opens a 3D product.

Customizes the 3D object.

Uploads image/text/logo and adjusts it in 3D.

System validates customization constraints.

Customer saves or adds to cart.

For fixed-price products, checkout begins immediately.

For complex/bulk products, customer submits an RFQ.

Platform assigns or requests quotes from eligible dealers.

Dealer accepts/quotes.

For proof-required orders, dealer submits proof.

Customer approves or requests revision.

Dealer produces the item.

Dealer submits QC evidence.

Order ships.

Customer receives tracking.

Delivery is confirmed.

Platform releases dealer payout and records commission.

# 8. Dealer Journey

Dealer registers and completes onboarding.

Admin approves dealer.

Dealer defines products, variants, customization capabilities and service areas.

Dealer defines pricing and production capacity.

Dealer receives assigned order/RFQ.

Dealer accepts/rejects or submits quotation.

Dealer receives design/proof requirements.

Dealer creates/submits production proof where required.

Customer approves.

Dealer produces.

Dealer uploads QC evidence.

Dealer ships.

Dealer receives payout after settlement conditions are met.

# 9. Admin/Broker Control Center

Dashboard and KPIs.

Customer management.

Dealer onboarding and approval.

Catalog management.

3D model/template management.

Customization-zone management.

Order monitoring.

Manual dealer assignment.

Automatic matching rules.

RFQ management.

Quotation comparison.

Proof approval/revision oversight.

QC oversight.

Commission and payout management.

Refund/dispute management.

Promotion management.

Analytics.

Audit logs.

# 10. Phased Development Roadmap

## Phase 0 — Discovery & Architecture

Finalize business model and marketplace rules.

Define customer/dealer/admin roles.

Map Open Mercato capabilities against requirements.

Review Open Mercato licensing and every production dependency.

Define domain boundaries and API strategy.

Define 3D asset standards and production requirements.

Choose 3D technology and asset format strategy.

Define UX flows and design system.

Define MVP acceptance criteria.

## Phase 1 — Commerce Foundation

Set up Open Mercato development environment.

Implement product/catalog/category structure.

Customer accounts and addresses.

Cart, checkout and order flow.

Pricing, discounts and promotions.

Payment integration.

Inventory and basic shipping.

Admin foundation.

Customer-facing storefront.

## Phase 2 — Dealer Marketplace Foundation

Dealer onboarding.

Dealer organization/profile.

Dealer catalog.

Dealer-specific inventory/pricing.

Dealer service areas.

Dealer capacity and lead-time model.

Dealer portal.

Basic dealer order acceptance.

Commission model.

Dealer payout foundation.

## Phase 3 — 3D Product & Customization Engine

3D asset pipeline.

3D model viewer.

Product customization zones.

Materials/colors/textures.

Image upload.

Text and typography.

Layer system.

Transform controls.

Save/reopen designs.

Design versioning.

Preview/export.

Production-ready design package.

## Phase 4 — Custom Order & Production Workflow

Custom-order entity.

Proof generation.

Dealer proof submission.

Customer approval/revision.

Production state machine.

QC workflow.

Rework/rejection.

Production evidence.

Production SLA tracking.

Custom-order notifications.

## Phase 5 — Dealer Intelligence & Marketplace Orchestration

Automatic dealer matching.

Dealer scoring.

Fallback dealer assignment.

Capacity-aware routing.

Location-aware routing.

Deadline-aware routing.

Price/quality/SLA optimization.

RFQ.

Dealer quotation.

Quotation comparison.

Dynamic marketplace commission.

## Phase 6 — Gift Intelligence

Occasion engine.

Gift recommendation engine.

Gift bundles.

Build-a-Gift.

Personalized messages.

Gift cards.

Scheduled gifting.

Surprise mode.

Gift registry.

Saved/shareable designs.

## Phase 7 — AI Capabilities

Conversational gift assistant.

AI gift recommendations.

AI message generation.

AI personalization assistant.

AI design assistant.

AI catalog enrichment.

AI customer support.

AI-assisted dealer ranking.

## Phase 8 — Corporate Gifting

Corporate accounts.

Bulk RFQ.

Corporate quotation.

CSV/Excel recipient upload.

Per-recipient personalization.

Corporate branding.

Approval workflow.

Bulk production.

Bulk logistics.

Corporate analytics and billing.

## Phase 9 — Scale, Optimization & Automation

Advanced analytics.

Dealer performance optimization.

Fraud/risk controls.

Automated settlement.

Advanced search.

Recommendation optimization.

Observability.

Performance and caching.

CDN/media optimization.

3D asset delivery optimization.

Multi-region/multi-country readiness if required.

# 11. MVP Scope Recommendation

Do not build every advanced feature before validating the marketplace. Recommended MVP:

Customer storefront.

Product catalog.

Customer account.

Cart/checkout/payment.

Dealer onboarding and portal.

Dealer catalog.

Basic dealer assignment.

Orders and fulfillment.

3D customization for a limited number of product types.

Image + text personalization.

Design save/preview.

Proof approval.

Basic production tracking.

Basic QC.

Commission and dealer payout.

Admin dashboard.

# 12. What Should Be Built First

Priority order:

Commerce foundation.

Dealer marketplace foundation.

3D customization for 1–3 flagship products.

Custom-order/proof workflow.

Dealer matching.

RFQ/quotation.

Gift discovery/occasion engine.

Corporate gifting.

AI layer.

# 13. Example Flagship Products for 3D MVP

Personalized mug.

T-shirt/hoodie.

Photo frame.

Tumbler/water bottle.

Keychain.

Trophy/award.

Gift box.

Phone case.

Start with 1–3 products whose 3D models and production workflows can be standardized. Do not attempt every physical product on day one.

# 14. Important 3D Technical Requirements

Use web-compatible 3D assets such as GLB/glTF where appropriate.

Define a standard coordinate system and unit convention.

Every model should expose named customization zones.

Separate visual preview data from manufacturing/print data.

Keep original customer assets and generated proofs versioned.

Validate image resolution, aspect ratio and printable boundaries.

Define product-specific constraints for text/image placement.

Support low/medium/high model quality or progressive loading for performance.

Use CDN/object storage for models and media.

Do not depend on the browser preview as the only production artifact.

# 15. Core Data Model — Conceptual

Core entities: Customer, Dealer, DealerCapability, DealerCapacity, Product, ProductVariant, Product3DModel, CustomizationZone, CustomizationTemplate, Material, Texture, CustomerDesign, DesignVersion, DesignAsset, DesignProof, DesignApproval, GiftOccasion, GiftBundle, GiftRegistry, Order, OrderItem, CustomOrder, DealerAssignment, RFQ, Quotation, ProductionJob, QCInspection, Shipment, CommissionRule, DealerPayout, Refund, CorporateAccount, CorporateCampaign, Recipient, Recommendation

# 16. Non-Functional Requirements

Security: RBAC, secure file handling, tenant isolation and audit logs.

Performance: fast storefront and lazy-loaded 3D assets.

Scalability: stateless APIs and independently scalable media/3D services.

Reliability: order state consistency and retry-safe integrations.

Observability: structured logs, metrics, traces and business-event monitoring.

Auditability: preserve design versions, proof approvals, dealer actions and financial events.

Privacy: protect customer photos, addresses, phone numbers and corporate recipient data.

Backup/recovery: orders, designs, production records and financial records.

Accessibility: customer storefront should remain usable outside the 3D editor.

# 17. Key Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| 3D asset complexity | Start with standardized models and a limited product set. |
| Dealer quality inconsistency | SLA, rating, QC, evidence and fallback assignment. |
| Custom order mistakes | Proof approval before production. |
| Dealer rejection after assignment | Capacity + acceptance scoring + fallback dealer. |
| 3D performance on low-end devices | Progressive loading, optimized GLB assets and 2D fallback. |
| Marketplace financial disputes | Explicit commission, payout, refund and dispute rules. |
| Open-source licensing confusion | Maintain a dependency/license inventory before production. |
| Overbuilding MVP | Validate with 1–3 product categories first. |
| Production mismatch with 3D preview | Define production export specifications and manufacturing constraints. |

# 18. KPIs

Conversion rate.

Customization completion rate.

Design-to-cart rate.

Cart-to-order rate.

Average order value.

Custom-order share.

RFQ conversion rate.

Dealer acceptance rate.

Dealer on-time production rate.

QC pass rate.

Rework rate.

Cancellation rate.

Delivery SLA compliance.

Customer rating.

Dealer rating.

Platform commission/revenue.

Corporate order value.

# 19. Final Recommended Product Structure

The final platform should be thought of as six connected systems:

1. Commerce Engine — catalog, cart, checkout, orders, inventory, pricing, payment.

2. Gift Experience Engine — occasions, recommendations, bundles, gift builder and scheduled gifting.

3. 3D Customization Engine — interactive product models, customization zones, design assets and production export.

4. Marketplace Engine — dealers, matching, RFQ, quotation, capacity, SLA, commission and payout.

5. Production Engine — proof, approval, production, QC, rework and shipping.

6. Intelligence Engine — AI recommendations, design assistance, support and optimization.

# 20. Final Decision

Recommended direction: proceed with Open Mercato as the base commerce/ERP platform, while building the Gift Marketplace and 3D Customization capabilities as modular extensions around it. The core competitive advantage should not be another generic e-commerce storefront; it should be the complete customer-to-dealer-to-production workflow for customizable physical gifts.

The strongest differentiator is: Customer chooses a real 3D gift → customizes the object → sees the design → submits/places order → platform selects the right dealer → dealer produces → customer approves proof → QC → delivery → dealer settlement.

Recommended immediate next technical step: create a detailed Open Mercato feature-to-feature implementation matrix with four labels — NATIVE, EXTEND, CUSTOM MODULE, EXTERNAL SERVICE — and then turn that matrix into the engineering backlog.